## Slide 1
Team Members:
Ajay Kumar Bolla AjayKumar_Bolla@student.uml.edu
Andrew Mejia Bernal Andres_MejiaBernal@student.uml.edu
Danhua LI Danhua_Li@student.uml.edu
Fnu Ashika FNU_Ashika@student.uml.edu
Project Company Sponsor Team:
Hicham Naciri Hicham.Naciri@ebtc.com
Carolyn Mansour Carolyn.Mansour@ebtc.com
Eric Pearson Eric.Pearson@ebtc.com
Enterprise Bank IS Management Team

## Slide 2
Company Information:
Enterprise Bank is a community bank headquartered in Lowell, MA that serves businesses, nonprofits, and individuals in the New England area. The bank provides a range of financial services, including checking accounts, loans, and mobile banking.
Project Overview:
This project is designed to assist in the building of Enterprise Bank's API and middleware strategies to unlock additional functionality and improve scalability. The project will entail researching industry trends such as digital transformation and open banking to ensure solutions to be aligned with the current and future landscapes of the banking industry in a holistic manner. This approach should yield improvements in efficiency and help streamline operations, ultimately resulting in an improved customer experience.

## Slide 3
Project Objectives & Scope:
Identify API vendors/partners who work with the banking industry.
Conduct and document scripted interviews for industry insights.
Compare approaches.
Assess scalability and performance
Approach:
Phase 1: Gather Requirements & Research
Phase 2: Establish Interview SOP
Phase 3: Data Collection and Analysis
Phase 4: Vendor Evaluation and Interviews

## Slide 4
Project Milestones / Final Proposal Submission
Sept 01 | Milestone 1: Meeting with sponsors and determine project scope, goals and data availability.
SEP 30 – Oct 06 | Milestone 2: Present insights from bank interviews to Enterprise Bank team.
Oct 09 - Nov 03 | Milestone 3: Gap analysis presentation to Enterprise Bank.
Nov 06 – Dec 01 | Milestone 4: Present vendor insights & recommendation Generate RFP for vendors. Prepare Final Project Presentation.
Dec 04 – Dec 08 | Milestone 5: Submit all Project Deliverable with approvals from Sponsor and Faculty Mentor.

## Slide 5
Deliverables to Enterprise Bank and UML:
Create template for interviews with banks.
Create template for interview with vendors.
Bank and vendor interview insights presentation.
Gap analysis presentation to Enterprise Bank.
Create request for proposal for vendors.
Create data visualization comparing vendors:
  Overview
  Technical Capabilities
  Market Share
  Cost
  Reviews
  Other Metrics

## Slide 6
Responsibilities of each team member:
Andrew Mejia Bernal - Communication / Technical Architecture, Gap Analysis, Data visualization and final presentation to school and the client.
Fnu Ashika - Communication / Technical Architecture, Gap Analysis, Data visualization and final presentation to school and the client.
Ajay Kumar Bolla – Creation & Documentation of interview templates of bank and vendors, Data Visualization and final presentation to school and the client.
Danhua LI – Creation & Documentation of interview templates of bank and vendors, Data Visualization and final presentation to school and the client.

## Slide 7
THANKYOU